Shutesbury Broadband Committee Annual Town Report, Fiscal Year 2016

Prepared by Asha Strazzero-Wild and Gayle Huntress, Committee Co-Chairs

- Estimated hours donated by Broadband Committee: ~1,500 hours (8 committee members, ~50 individual volunteers)

  - Attend regular Committee meetings (often includes work in between meetings)

  - Attend regional meetings, (WiredWest), neighboring town's broadband meetings, and state meetings (MBI)

  - Plan and execute events (Education about overall initiative to bring high speed internet to Shutesbury, Celebrate Shutesbury Booth, Informational Mailing Party, 60 to 60 Campaign, and Presentations at Town Meeting)

- Estimated in-kind donations: $500 donated from local supporters (Glazed Doughnuts, Whole Foods, local residents), $500 donated (unrestricted) from The Advisory Board Company

Note: Each month the Broadband Committee had a focus area; the bullets for each month summarize the key activities the Committee engaged in and discussed each month. There were 1-4 meetings each month (minus July 2016); please see the Shutesbury Broadband Committee website for detailed notes on each meeting.

July 2015- Lay foundation for additional learning areas from peers

- Discussed the role of WiredWest to collect the planning assistance grant

- Discussed continued learning with Leverett

- Prep for meeting with Eric Nakajima from MBI (August 2015)

August 2015- Speak with MBI about next steps

- Met with Eric Nakajima from MBI

- Discussed steps to launch the subscriber campaign

- Discussed Asha and Gayle’s role in supporting neighboring town to replicate practices successful in Shutesbury

September 2015- Prepare to engage residents in updates

- Update from WiredWest delegate(s)

- Plan for Celebrate Shutesbury

- Develop scripting to explain MBI and WiredWest parallel work

October 2015- Prepare for community engagement event (60 to 60 Campaign)

- Update from WiredWest delegate(s)

- Launch 60 to 60 campaign

- Prepare 60 to 60 campaign materials

November 2015- Execute community engagement event (60 to 60 Campaign)

- Prep and training for 60 to 60 campaign with volunteers

- Execute on the 60 to 60 campaign

- Attend neighboring town Broadband Meetings

December 2015- Create action plan to address MBI concerns

- Update from WiredWest delegate(s)

- Review WIPRO/MBI report and discuss next steps

- Prep for upcoming MBI meeting

- Work on FAQ about the difference between a regional cooperative and the Leverett model

January 2016- Work with Select Board and neighboring towns to address MBI concerns

- Meet with neighboring WiredWest towns to discuss response to MBI

- Meet with Select Board to discuss state of work with MBI

- Discuss Quabbin Side Plan and HG&E/Crocker numbers

- Compile website updates

- Group edit of Our Town blurb

February 2016- Learn more about Crocker

- Update from WiredWest delegate(s)

- Presentation from Crocker

March 2016- Directly respond to MBI to address concerns

- Update from WiredWest delegate(s)

- Discuss WIRPO/MBI report

- Group edit on letter to Elizabeth Copeland (MBI)

- Call for action petition to governor, over 5000 signatures

April 2016- Directly outreach to Governor to address concerns

- Update from WiredWest delegate(s)

- Group edit on letter to the Governor’s office

- Prepare draft resolution for Town Meeting

May 2016- Present Broadband update at Town Meeting

- Update town residents on progress at Town Meeting

- Discuss Plan A2

- Generate questions for Asha and Gayle’s meeting with Bill Ennen from MBI

- Pass vote on resolution of call to action directed at governor

June 2016- Work on Readiness Profile with MBI

- Review and edit job descriptions for MLP Manager and WiredWest delegates

- Report back from Asha and Gayle on meeting with Bill Ennen and next steps

- Work on Readiness Profile components

- Assess pole survey accuracy